In attendance:  Sheri Kennedy, Karna Candler, Joe Foley, and Steve Elmore

- Budget

Steve reviewed the expense for tree work in the park.  All agreed the $500 expense would be taken from the SFC funds.  Steve will contact SFC for a reimbursement to the Park Special Fund.  No new donations have been received since the last meeting.

A grant request was submitted to DHCA for 2016.  The grant outlined all the plans for the park in 2016 and requested funds to help cover the Phase 2 meadow and plantings along the edge of the By-pass

II.  Communication

Karna will write a thank you note to the Decatur Craft Beer Festival committee with photos from our work day and the meadow.

III.  2016 Budget and October Fundraising

Sheri reviewed the proposed budget for 2016.  Donations to SFC and to the Park Special Fund will be used to fund the projects listed in the 2016 Donation Budget (see attached).  The Park Committee will adjust the 2016 budget once all donations are received.

Sheri reviewed the proposed 2016 Parkwood Park brochure and changes were discussed.  A draft version is attached and is about 90% complete.  The final version will be ready by September 12.

Sheri proposed we celebrate our 5th year of starting the park restoration, with a birthday cake at the Fall Party in October. All agreed that would be a fun way to draw attention to 5 years of effort!

Sheri verified with Tammy the cost for the monthly maintenance will be the same for 2016.  Steve will reflect no changes for the park maintenance in the 2016 PGC budget presented to the Board at the October meeting.

IV.  By-pass Project

Sheri reviewed the plant list and budget for the fall planting.  Additional spice bushes will be ordered for the meadow area to replace the ones that died over the summer.  We will be able to order through Trees Atlanta to take advantage of the wholesale prices.  The plants will be delivered October, 2.  The dogwood and clethra will be ordered at wholesale prices through Pandora’s Phlox and should arrive at the end of September.  A Planting Day will be scheduled for Saturday, October 3.  See attached spreadsheet for list of plants.

Plants that will be moved from the W Ponce area to the By-pass or other areas of the park include:  cross-vine on inside of fence, beauty berries and Christmas ferns.  One fothergilla will be relocated at the W Ponce area.

V.  Maintenance

During 2015-2016 the Park Committee will be working with Leitch Landscape who is currently maintaining the perimeter maintenance in the park, to handle weed removal inside the park and other smaller maintenance itms as needed.  The Committee will still host planting workdays but monthly maintenance both around the perimeter and in the park may be handled by a landscape company.  In 2016 the Park Committee will use donations to help fund the project.  First workday with Leitch Landscape will be Sept 9 or 10.

Completed in August

- Dead tree limbs removed from three trees at traffic triangle (Steve Elmore and Joe Foley)

- Watered the By-Pass and meadow area (Steve Elmore, Karna Candler and Sheri Kennedy)

- Dead trees removed and a section was removed from dead tree in order for water to flow from the inlet to the creek. (Steve Elmore)

- Meadow weeding, weeding at W Ponce and other areas of the park. (Steve Elmore and Sheri Kennedy)

- Ordered plants for fall planting (Sheri Kennedy)

Scheduled for September

- Newly fallen dead tulip tree removal and clean-up

- Weeding and watering (as needed) in the park and meadow

- Weeding and clean-up of W Ponce area (Leitch Landscape)

- Weeding and invasive plant removal of the embankment at W Parkwood/By-pass (Leitch Landscape)

- Small tree removal along southern trail

- Plant relocation from W Ponce de Leon

- Taro removal in the creek

- W Parkwood trail updates as a result of the fallen tree

VI. General

A new tulip tree fell in the park across from 164 E Parkwood Rd over the creek and W Parkwood trail almost to W Parkwood Rd.  Sheri has contacted Emmanuel and we are on the list to clean up the debris and cut the tree in order to access W Parkwood trail.

The tree fell close to a sewer line that crosses the creek.  Steve and Joe will review the area to make sure the sewer pipe was not damaged.

Next meeting:  A meeting is not currently scheduled, since we have a park work day scheduled for Saturday, October 3. We will try and handle any issues by email.  Unless an issue arises, the next meeting will be scheduled in January—Happy Holidays!

2016 Parkwood Park Donation Budget

(includes donations to the Park Special Fund and to South Fork Conservancy)

| The table below reflects projects currently plan Project | Description | Time Frame | Budgeted Expense |
| --- | --- | --- | --- |
| General Park Activities |  |  |  |
| Invasive Plant Removal |  | As needed 2016 | $200.00 |
| Miscellaneous | Brochure, etc | Fall, 2016 | $200.00 |
| Parkwood Meadow |  |  |  |
| Native Plants | Add perennials and grasses to the Meadow | Spring/Summer 2016 | $1700.00 |
| W Parkwood/ByPass Planting |  |  |  |
| Native Plants | Add shrubs, trees, perennials, ferns, etc | Spring, 2016 | $500.00 |
| Other Projects |  |  |  |
| Live Stakes | Remove invasive plants along the creek and add live stakes of native plants | Winter, 2016 | $250.00 |
| Taro removal | Remove taro from the creek. | Summer-Fall 2016 |  |
| Traffic circle, triangle | Add perennials | Spring, 2016 | $50.00 |
| SUBTOTAL |  |  | $2900.00 |
| Maintenance |  |  |  |
| Casual Labor | Hire workers to remove invasive plants and spread mulch as needed | As needed spring and summer | $1800.00 |
| Tree Work | Remove dead and fallen trees, cut limbs as necessary | As needed 2016 | $700.00 |
| SUBTOTAL |  |  | $2500.00 |
| TOTAL |  |  | $5400.00 |

ned for Parkwood Park during the 2016

calendar year.  The budget will be revised once the membership drive is completed and all park donations have been received.

| Parkwood Park Fall 2015 Plant List |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Botanical Name | Common Name | Size | Quantity | Catherine Available | Price ea | Total Price |
| Itea Virginica ‘Henry’s Garnet’ | Itea ‘Henry’s Garnet | 3 gal | 5 | Trees Atlanta | $6.50 | $32.50 |
| Euonymus americanus | Heart’s-a-bustin | 3 gal | 3 | Trees Atlanta | $6.50 | $19.50 |
| Magnolia macrophylla | Big Leaf Magnolia | 7 gal | 1 | Trees Atlanta | $25.00 | $25.00 |
| Clethra alnifolia’ Ruby Spice’ | Summersweet ‘Ruby spice | 3 gal | 5 | Pandora’s Phlox | $16.50 | $82.50 |
| Hamamelis vernalis | Witch Hazel | 3 gal | 3 | Trees Atlanta | $16.50 | $49.50 |
| Cornus Florida | Flowering Dogwood | 15 gal | 1 | Pandora's Phlox | $85.00 | $85.00 |
| Spice Bush | Lindera benzoin | 3 gal | 5 | Trees Atlanta | $7.50 | $37.50 |
| Viburnum acerifolium | Mapleleaf viburnum | 7 gal | 5 | Trees Atlanta | $28.00 | $140.00 |
|  |  |  |  |  | TOTAL* | $471.50 |
|  |  |  |  |  | *(does not include delivery) |  |